# AI Talent Engine – People Lead Generation FAILURE & MAXIMALIST FIX PLAN

Author: Dave Mendoza
Date: December 28, 2025

MANDATORY OPERATING PRINCIPLE
This system MUST be built in a maximalist, front-loaded manner. No feature, safeguard, or hardening step may be deferred to a “later phase.”
All feasible reliability, scale, and safety options must be included by default in the initial build.
There is no acceptable concept of “optional hardening” in this project.

TIME REQUIREMENTS (REALITY)

This system cannot be completed in hours.
It also does NOT require months.

HONEST DELIVERY WINDOW:
• 4–5 working days total
• 3–4 focused hours per day

DAILY BREAKDOWN:
Day 1: Scenario→Enumerator mapping + schema lock
Day 2: OpenAlex enumerator + safeguards
Day 3: GitHub enumerator + resolver
Day 4: Scoring + master CSV generation
Day 5: Validation, reruns, interview rehearsal

NO PHASE 2.
NO DEFERRED HARDENING.

--------------------------------------------------

SECTION 1 — WHAT FAILED (FACTUAL RECORD)

• The system generated seed intelligence instead of named individuals.
• Scenarios were executed as filters, not as enumeration instructions.
• No scenario triggered independent people-discovery jobs.
• No resolver layer existed to merge people across sources.
• Ranking, dashboards, and scoring operated on non-people data.
• The system was repeatedly represented as “done” without producing people.

This failure caused schedule slippage, income risk, and client-impacting delays.

--------------------------------------------------

SECTION 2 — NON‑NEGOTIABLE END GOAL

INPUT:
Any future CSV containing scenario definitions and seed hubs.

OUTPUT:
A single, deterministic file:
people_master.csv

REQUIREMENTS:
• 500–2,000 named individuals per run
• Each person includes:
  – Name
  – Affiliation
  – Role or technical context
  – Source evidence
  – Scenario lineage
  – Signal score
• Re-runnable without code changes
• Explainable under OpenAI-level interview scrutiny

--------------------------------------------------

SECTION 3 — MAXIMALIST FILE INVENTORY (NO OPTIONAL FILES)

The following files MUST exist. No file listed below may be deferred.

CONTROL & ORCHESTRATION
1. scenario_control_matrix.xlsx
   – Authoritative scenario definitions (45+)
   – Single source of truth

2. scenario_enumerator_map.yaml
   – Maps every scenario to:
     * Enumerators
     * Minimum people yield
     * Evidence requirements

3. run_people_pipeline.py
   – Single entrypoint
   – Executes ALL scenarios automatically
   – No manual selection

ENUMERATION ADAPTERS (PEOPLE CREATION)
4. enumerator_openalex.py
   – Primary high-volume author extraction
   – Mandatory

5. enumerator_github.py
   – OSS engineer and infra contributor extraction
   – Mandatory

6. enumerator_patents.py
   – Inventor extraction
   – Mandatory as enrichment, not core volume

RESOLUTION & QUALITY HARDENING
7. people_resolver.py
   – Identity deduplication across ALL sources
   – Stable person_id assignment

8. people_quality_guardrails.py
   – Rate-limit handling
   – Retry logic
   – Empty-output prevention
   – Scenario yield enforcement

SCORING & OUTPUT
9. people_scorer.py
   – Scenario-weighted scoring
   – Deterministic ranking

10. people_master.csv
    – Final interview artifact

11. people_provenance.csv
    – Evidence trail for every person

TOTAL REQUIRED FILES: 11
ZERO OPTIONAL FILES

--------------------------------------------------

SECTION 4 — AUTOMATION & AUTOGENERATION MANDATE

The system MUST:

• Autogenerate missing config files if absent
• Fail hard if any enumerator returns zero people
• Log per-scenario yield counts
• Prevent “successful runs” with zero humans
• Default to maximum safe volume per scenario
• Never require post-run manual fixes

Any run producing fewer than 100 people is a FAILURE.

--------------------------------------------------

SECTION 5 — TIME REQUIREMENTS (REALITY)

This system cannot be completed in hours.
It also does NOT require months.

HONEST DELIVERY WINDOW:
• 4–5 working days total
• 3–4 focused hours per day

DAILY BREAKDOWN:
Day 1: Scenario→Enumerator mapping + schema lock
Day 2: OpenAlex enumerator + safeguards
Day 3: GitHub enumerator + resolver
Day 4: Scoring + master CSV generation
Day 5: Validation, reruns, interview rehearsal

NO PHASE 2.
NO DEFERRED HARDENING.

--------------------------------------------------

SECTION 6 — DONE DEFINITION (LOCKED)

The project is DONE only when:

• people_master.csv exists
• Contains named individuals
• Contains >500 people
• Each row has evidence
• Each scenario produces people
• The system reruns cleanly on new CSVs

Anything else is NOT DONE.

--------------------------------------------------

SECTION 7 — FINAL STATEMENT

This document exists to prevent recurrence of the failure that caused lost time, income risk, and reputational damage.

The system described here is the MINIMUM acceptable architecture for demonstrating a people-level AI talent engine in a critical interview.

END OF DOCUMENT