1 CONTACT INFO PYTHON RULES –  ABC Tracks Capabilities, Public Discovery Scope, and Updated Time Estimates

Version: v1.0 (Interview-safe)   |   Author: Dave Mendoza   |   Updated: December 21, 2025

Short answer

Track A (Assembly/Export) is a fast deterministic step once inputs exist: ~10 minutes wall-clock to build clean demo-ready exports (no scraping, no new evidence).

Track B (Inference) assigns AI_Role_Type, Determinative_Tier, and Signal_Tier using rule-based logic over existing evidence fields: ~4–6 focused hours to implement + harden (no narrative required).

Track C (Public Discovery) collects/validates publicly posted URLs and explicitly published contact details (email/phone) from public pages only: ~6–8 focused hours to wire, harden, and close (Python-only, no browser automation).

All time estimates below assume the schema/column order is already locked (it is), and that we are executing wiring/hardening work — not redesigning architecture.

Current locked status (what is already done)

Canonical schema hardwired and column order frozen (interview-safe).

No-fabrication / provenance-first policy enforced; demo vs production modes explicitly separated.

ABC sequencing clarified: Track C may run before A/B; Track A’s 10-minute claim applies only once inputs exist.

A canonical scaffold file exists: demo_schema_hardwired_ready_for_ABC.csv (schema-complete, non-fabricating).

Synthetic placeholder demo CSVs exist (explicitly labeled as synthetic) for showing columns and future capabilities in interviews.

Operating rules (non-negotiable)

Public sources only. No paywalled or private data access. No credentialed scraping.

No browser automation. Python-only HTTP fetch + HTML parsing.

No inference of contact info. Emails/phones may be captured only if explicitly published on a public page.

No fabrication. If evidence is not found, the field remains empty (or flagged NOT_FOUND/NOT_RUN).

Provenance is tracked: each populated field must be attributable to a public URL/source path.

Track A — Assembly / Export (fast, deterministic)

Purpose: Produce clean exports and demo artifacts from data already present. Track A does not discover new evidence.

Inputs (examples):

A schema-complete dataset (CSV) containing Person_ID plus any discovered URLs/evidence columns.

Optional: inference outputs from Track B (AI_Role_Type, Determinative_Tier, Signal_Tier).

Optional: discovery outputs from Track C (LinkedIn_URL, GitHub_IO_URL, CV_URL, etc.).

Outputs:

Deterministic joined export(s) with locked column order.

Split demo files (e.g., Frontier / Applied / Infra or other slices) based on AI_Role_Type and tiers if present.

Run metadata stamping (run timestamp, pipeline mode).

What you can confidently claim Track A provides:

Repeatable exports (CSV/Excel-friendly) with zero re-scraping.

Fast iteration on presentation (sorting, splitting, filtering) without touching discovery logic.

Audit-friendly output because it does not invent missing signals.

Time estimate: ~10 minutes wall-clock once inputs exist; ~1 hour total to polish templates and split rules.

Track B — Inference (roles, determinative tiers, signal tiers)

Purpose: Assign structured classifications from existing evidence fields (no web calls required for the core logic).

Primary outputs:

AI_Role_Type (e.g., Frontier/Research, Applied ML, AI Infra, RLHF/Alignment, etc.).

Determinative_Tier (Tier 1/2/3/4 per your definitions).

Signal_Tier (High/Medium/Low) based on multi-signal gating rules.

Evidence sources used (examples):

Discovered URLs (GitHub, github.io, Hugging Face, CV) as anchors for text evidence when available.

Repo text (README snippets), published skills lists, project descriptions (only if already fetched by Track C).

Citation metrics (OpenAlex/Semantic Scholar/Scholar linkages if present).

What Track B explicitly does not do:

It does not fabricate skills or model names without evidence.

It does not generate long narrative strengths/weaknesses unless explicitly added later as a separate deliverable.

It does not scrape the web by itself; it relies on fields populated by Track C or seeded inputs.

Acceptance criteria (Track B complete):

Multi-signal gating prevents single-term false positives (e.g., Python alone).

Determinative tiers are explainable via rule hits (debug trace or provenance tags).

Outputs persist into the locked schema columns with stable naming.

Updated time estimate: ~4–6 focused hours (reduced due to schema lock and clarified tier model).

Track C — Public Discovery (URLs, github.io, CVs, public contact)

Purpose: Populate URL and discovery columns using public pages only, with strict provenance and compliance constraints.

What Track C can reliably discover (public-only):

LinkedIn_URL: vanity URL resolution (URL only; no content scraping assumed).

GitHub_Profile_URL: profile URL and username where discoverable from public references.

GitHub_IO_URL: detect and validate github.io sites; follow and parse static HTML.

CV_URL: detect CV/resume links when explicitly published (often on github.io or personal sites).

Portfolio_URL / Personal_Website_URL / Academic_Website_URL: capture publicly linked sites.

HuggingFace_Profile_URL: capture profile URL when publicly linked.

Primary_GitHub_Repo_URL and Notable_Repos_URLs: capture a small capped set of explicit repos referenced on public pages.

Public_Email / Public_Phone: only if explicitly printed on a public page (no guessing).

What Track C will not do (by design):

No browser automation (no dynamic JS rendering).

No paywalled scraping or authenticated access.

No private contact inference (no email guessing patterns, no phone inference).

No unlimited crawling; scope is capped and rate-limited to remain respectful and stable.

Typical edge cases Track C must handle:

GitHub profiles with no links or sparse README.

github.io sites that redirect or have relative paths for CV PDFs.

Portfolio sites with contact info in footers; avoid false positives.

Duplicate or ambiguous names; require stable join key (Person_ID).

Updated time estimate (Track C complete): ~6–8 focused hours.

This is wiring + hardening time: HTTP fetch, HTML parsing, validation, edge-case handling, rate limiting, and final QA run.

Updated time estimates by track (post-progress)

| Track | Primary capability | Updated time estimate | Why reduced now |
| --- | --- | --- | --- |
| A | Deterministic assembly/export from existing fields | ~10 min wall-clock (plus ~1 hr polish) | Schema and export order locked; no redesign |
| B | Role + determinative tier inference from evidence fields | ~4–6 focused hours | Tier model + schema columns already defined |
| C | Public discovery for URLs, github.io, CV links, explicit contact | ~6–8 focused hours | Columns already exist; only wiring + hardening remains |

What you can confidently say in interviews (safe claims)

The system is designed as a staged pipeline: Discovery (C) → Inference (B) → Assembly/Export (A).

Discovery uses public-only evidence and stores provenance for each discovered field; no fabricated signals.

LinkedIn is treated as a URL identity anchor (vanity URL), not a scraped content source.

github.io and CV links are prioritized as high-signal public evidence surfaces.

Inference assigns role type and tiers using multi-signal gating and avoids single-term false positives.

Exports are deterministic and repeatable; schema columns remain stable across runs.

Deliverables checklist (what ‘launch-ready’ means)

Track C script produces a populated discovery CSV with URL + contact fields (public-only) and provenance.

Track B script produces AI_Role_Type, Determinative_Tier, Signal_Tier with explainable rule traces.

Track A script produces final exports (split by role type/tier) in locked schema order.

One command (or a simple CLI sequence) runs C → B → A safely with rate limits and logging.

README/runbook documents what each stage does, inputs/outputs, and compliance constraints.

Notes on the placeholder dataset

Synthetic placeholder CSVs are permitted as interview artifacts to demonstrate schema coverage and future capability. They must be explicitly labeled as synthetic and never represented as real discovered leads.

End of document.